Import Data - Transform Maps

Sprint: A fixed period or duration in which a team works to complete a set of tasks. Here, the work is importing spreadsheet data into ServiceNow using Transform Maps.

Epic: A big piece of work that is too large for one sprint. It is broken into smaller stories that can be completed over one or more sprints.

Story (USN): A small task that is part of an Epic.

Story Point: A number that shows how much effort a story takes, usually from the Fibonacci series.

- 1: Very easy task

- 2: Normal task

- 3: Moderate task

- 5: Difficult task

Story points used: 1, 2, 3, 5

Sprint 1

Data Preparation (Epic 1)

- Gathering the spreadsheet from the data owner (USN1): 2

- Handling blank and inconsistent values (USN2): 3

- Standardizing column headers and date formats (USN3): 3

Data Loading (Epic 2)

- Creating the Data Source and attaching the file (USN4): 1

- Loading data into the Import Set table (USN5): 1

Total story points in Sprint 1 = 2 + 3 + 3 + 1 + 1 = 10

Sprint 2

Transform Map Setup (Epic 3)

- Creating the Transform Map (USN6): 2

- Mapping spreadsheet columns to target fields (USN7): 3

- Mapping reference and choice fields (USN8): 5

- Setting Coalesce to avoid duplicates (USN9): 3

Running the Transform (Epic 4)

- Running the transform in a sub-production instance (USN10): 2

Verification (Epic 5)

- Reviewing Transform History and the Import Log (USN11): 2

- Fixing errors and re-importing (USN12): 3

Total story points in Sprint 2 = 2 + 3 + 5 + 3 + 2 + 2 + 3 = 20

Total story points

- Sprint 1 = 10

- Sprint 2 = 20

Velocity = Total story points completed ÷ Number of sprints

- Total story points = 10 + 20 = 30

- Number of sprints = 2

- Velocity = 30 ÷ 2 = 15 story points per sprint